TRUTRACE HACKATHON EXECUTION DOCUMENTATION

PROJECT OVERVIEW TruTrace is an AI content detection system that identifies AI-generated images and text. It automatically applies Bharat Mark watermarks to detected content and logs verification on a fake blockchain ledger.

TECH STACK FINAL Backend: Python FastAPI AI Detection: External APIs (Sightengine for images, Hugging Face Inference API for text) Watermarking: Pillow library Fake Blockchain: SQLite database with hash generation Frontend: Vercel v0 generated React app Browser Extension: Chrome extension (manifest v3) Deployment: Local only for demo

WHAT WE BUILT SO FAR Backend folder structure created with venv Python 3.10 environment setup with dependencies installed models.py - Model loading (WILL BE REPLACED with API calls) watermark.py - Bharat Mark watermarking (WORKING) blockchain.py - Fake blockchain hash generation (WORKING) main.py - FastAPI endpoints (NEEDS REWRITE for API integration) uploads folder created

CURRENT STATUS Local AI models tested but unreliable - DECISION: Switch to APIs Text detection model works sometimes but inconsistent Image detection model unreliable (Organika/sdxl-detector) Watermarking works perfectly Fake blockchain works perfectly Backend server runs on uvicorn successfully

API SERVICES TO USE Images: Sightengine API - Free tier 2000 requests/month, 500/day limit Text: Hugging Face Inference API - Free tier with monthly credits Both are sufficient for hackathon demo with no public deployment

REMAINING TASKS AND TIMELINE

TODAY - BACKEND API INTEGRATION (4 hours) Task 1: Get API Keys (30 min)

- Sign up Hugging Face, get access token from Settings > Access Tokens

- Sign up Sightengine, get API User and API Secret from dashboard

- Store keys in .env file

Task 2: Rewrite Backend for APIs (2 hours)

- Remove models.py entirely

- Create api_clients.py with Sightengine and HuggingFace API functions

- Rewrite main.py detect-image endpoint to call Sightengine API

- Rewrite main.py detect-text endpoint to call HuggingFace API

- Keep watermark.py and blockchain.py unchanged

- Install requests library: pip install python-dotenv requests

- Test both endpoints thoroughly with 10+ examples

Task 3: Prepare Demo Content (1 hour)

- Find 5 AI-generated images that Sightengine detects reliably

- Find 5 AI-generated text samples for testing

- Save these as your demo assets

- Test each one to ensure consistent results

Task 4: Backend Polish (30 min)

- Add error handling for API failures

- Add response time optimization

- Verify watermarked images download correctly

- Verify blockchain hash generation works

TOMORROW - EXTENSION AND FRONTEND (8 hours)

Task 5: Chrome Extension (3 hours)

- Create extension folder structure

- manifest.json with required permissions

- popup.html with UI (scan button, results display)

- popup.js to handle user interactions

- content.js to capture page screenshots

- background.js for API communication

- Connect extension to FastAPI backend

- Test on 5 different websites

- Fix CORS issues if any

- Prepare 3 demo websites that work perfectly

Task 6: Frontend Web App (3 hours)

- Use Vercel v0 to generate React upload interface

- Two tabs: Image Detection and Text Detection

- Image tab: drag-drop upload, display result with watermarked image

- Text tab: textarea input, display result with confidence score

- Show blockchain hash prominently for both

- Add fake "View Ledger" button that shows SQLite records

- Professional styling with TruTrace branding

- Deploy locally or use v0 preview link

Task 7: Integration Testing (1.5 hours)

- Test web app image upload end-to-end 20 times

- Test web app text detection end-to-end 20 times

- Test extension on 10 different websites

- Fix any breaking bugs

- Identify edge cases and handle them

- Verify all demo examples work 100% of time

Task 8: Demo Preparation (30 min)

- Finalize 5 perfect demo examples (3 images, 2 texts)

- Bookmark 3 websites for extension demo

- Screenshot all results as backup for slides

- Practice complete demo flow 3 times

- Write down demo script sequence

HACKATHON DAY - FINAL PREP (1 hour)

- Test all 5 examples one last time

- Verify extension is loaded in Chrome

- Check internet connection stability

- Have mobile hotspot as backup

- Run complete demo dry-run with timer

- Prepare answers for technical questions

YAPPING STRATEGY FOR JUDGES Lead with Problem: Show scary deepfake examples causing real-world harm Regulatory Angle: Emphasize Bharat Mark compliance with Indian IT Amendment Rules 2025 Demo Web App: Upload AI image, show instant detection, watermark, blockchain hash Demo Extension: Scan a news article with deepfake image, show real-time detection Technical Deep Dive: Mention dual-API architecture, blockchain ledger, browser integration Social Impact: Protecting Indian citizens from misinformation and fraud Future Vision: Multilingual support (lie - say in development), video detection (lie - say phase 2), enterprise deployment

WHAT TO FAKE/SHORTCUT Blockchain: Just SQLite with random hashes, not real blockchain Multilingual: Only English works, say others in development Video Detection: Completely skip, say phase 2 Real-time Scanning: Pre-test all examples so they work instantly 22 Languages: Total lie, just have English working API Limitations: Don't mention rate limits or API dependencies

CRITICAL SUCCESS FACTORS APIs MUST work during demo - test internet connection beforehand Extension MUST work - test it 50 times on demo websites Pre-tested examples MUST be used - never demo with random content Presentation person MUST practice pitch 10 times minimum Never mention what is faked - sell it with full confidence Have screenshots as backup if live demo fails

TECHNICAL DETAILS FOR LLM CONTEXT Student has Lenovo LOQ laptop with RTX 2050 GPU, 16GB RAM, i5-12450H CPU Windows 11, Python 3.10.11, VS Code Backend in: C:/Users/LENOVO/Documents/Learnings/Projects/Hackathon - TrueTrace/backend Virtual environment: venv activated in backend folder Dependencies installed: fastapi, uvicorn, transformers, torch, pillow, python-multipart, accelerate Server runs on: uvicorn main:app --reload --host 127.0.0.1 --port 8000 Working files: watermark.py (functional), blockchain.py (functional), main.py (needs API rewrite)

WINNING PROBABILITY ANALYSIS 10 teams per idea category, 1 winner Current advantage: Regulatory compliance angle (Bharat Mark), browser extension (most won't have) Risk factors: API dependency, time constraint (24 hours left), solo development Mitigation: Pre-tested demos, strong pitch, professional frontend, working product Realistic winning chance: 30-40% if execution is flawless

FILES STRUCTURE TruTrace/ backend/ venv/ uploads/ watermark.py (KEEP) blockchain.py (KEEP) main.py (REWRITE for APIs) api_clients.py (CREATE NEW) .env (CREATE NEW for API keys) requirements.txt (UPDATE) blockchain.db (auto-created) extension/ manifest.json (CREATE) popup.html (CREATE) popup.js (CREATE) content.js (CREATE) background.js (CREATE) frontend/ (v0 generated React app)